Project Plan

| Date | Objectives | Deliverables |
| --- | --- | --- |
| Week 1 (24/06/2024) | Deep analysis of the UJIIndoorLoc dataset structure. | - Report on dataset structure and findings. |
| Week 2 (1/07/2024) | Produce a proof of concept on classification and regression algorithms made from scratch. Analysis of the UJIIndoorLoc dataset may carry over to this week. | - Classification and Regression algorithms made from scratch (e.g Nearest Neighbours, Linear Regression). - Finish analysis report on the UJIIndoorLoc dataset. |
| Week 3 (8/07/2024) | Apply algorithms to a small synthetic dataset and compare the empirical results. Begin implementing the algorithms on the competition dataset (UJIIndoorLoc). | - Report on the empirical results of the synthetic dataset. - Produce experiments on competition dataset. |
| Week 4 (15/07/2024) | Work on the competition dataset may carry over into the following week. Expect to produce the necessary results by this week. Once this is complete, I can analyse and compare the performance of each algorithm on the dataset. | - Finish work on the competition dataset and analyse findings on the performance of each algorithm. |
| Week 5 (22/07/2024) | If the previous objectives have been completed, I can implement the extension tasks. Begin work on a literature review of the Machine Learning algorithms in Wi-Fi Fingerprinting. | - Complete extension work depending on time constraints (produce location estimates with some confidence measure and adapt the algorithms to an online setting). - Begin a deep literature review on Wi-Fi Fingerprinting Machine Learning algorithms. |
| Week 6 (29/07/2024) | Complete the literature review on Wi-Fi Fingerprinting. Begin work on the dissertation. | - Finished literature review on Wi-Fi Fingerprinting. |
| Week 7 (5/08/2024) | Expect to finish writing the introduction for the dissertation. Start completing the Background Research section for the dissertation. | - Chapter 1: Introduction - Chapter 2: Background Research |
| Week 8 (12/08/2024) | During this week I will try to add all the experiments I performed during the practical phase of the project. (includes proof of concepts, application to a synthetic dataset, and application to the competition dataset). I will also create a section detailing my findings. By this week I should be able to produce a draft dissertation to send to my supervisor. | - Chapter 3: Experiments - Chapter 4: Experiment Findings - Deliver copy of draft dissertation by 16 August 24. |
| Week 9 (19/08/2024) | Begin making amendments to the dissertation given the feedback on the draft dissertation. Should produce a section on professional issues regarding the ethical nature of the technology. There should also be a section regarding the technologies and libraries used to help produce the experiments. | - Chapter 5: Technologies and libraries - Chapter 6: Professional Issues |
| Week 10 (26/08/2024) | Get any additional feedback on later sections and apply them to the dissertation. Produce sections for Abstract and Conclusion. Make any final changes to all sections and submit the dissertation. | - Abstract - Chapter 7: Conclusion - Produce complete dissertation by 29 August 2024. |